ELEC3609/9609 MILESTONE

# StudyCrew Proposed MVP

A realistic, assessable web application scope for tutor approval

A design for visible work, earlier intervention and fairer team conversations.

| Team | ELEC3609-Fri13-16-G02 |
| --- | --- |
| Decision requested | Approve / approve with changes / revise |
| Version | 1.0 · 20 August 2026 |

# Product in one paragraph

StudyCrew is a responsive web application that helps university project teams plan work, coordinate meetings and review factual contribution evidence in one private project space. It addresses two recurring team risks: important work becoming visible too late, and contribution discussions relying on memory rather than traceable activity.

MVP promise A team can create a protected workspace, organise tasks and meetings, then reconcile contribution activity with the source events that produced each total.

# Core feature set

| # | Capability | Requirements | Demonstrable outcome |
| --- | --- | --- | --- |
| 1 | Account and profile | FR-AUTH-01/02, FR-PROF-01 | Register, authenticate, sign out and maintain time-zone-aware identity |
| 2 | Private projects | FR-PROJ-01/02 | Create a project and join through an expiring invitation |
| 3 | Task collaboration | FR-TASK-01/02/03, FR-COLL-01 | Plan, assign, progress and discuss retained work |
| 4 | Meeting coordination | FR-MEET-01/02 | Schedule/cancel meetings and collect one RSVP per member |
| 5 | Contribution evidence | FR-CONTR-01/02 | Append immutable events and reconcile per-member summaries |
| 6 | In-app alerts | FR-NOTIF-01 | Notify relevant users about invitations, assignments, mentions and meetings |
| 7 | Access control | FR-SEC-01 | Enforce membership and role checks on every protected route |

# Deliberate exclusions

Search/filter (FR-SEARCH-01) and PDF/CSV export (FR-EXPORT-01) are fully designed but excluded from the approved baseline. They become stretch work only after all core acceptance and security checks pass. Grading, contribution scoring, LMS integration, email delivery, live chat and native mobile apps are not planned.

# Completion gates

| Gate | Pass condition |
| --- | --- |
| Functional | Every included requirement passes its stated acceptance check |
| Security | Visitor, non-member, member and owner access-control matrix passes |
| Usability | Seeded desktop and mobile journeys complete without a blocked step |
| Reliability | No open severity-1 defect; transactions leave no partial project data |
| Evidence | Contribution totals reconcile exactly with the reference event query |

# Feasibility and implementation order

| Increment | Vertical slice |
| --- | --- |
| 1 | Authentication, profile, project creation and membership boundary |
| 2 | Task board, assignment, workflow and comments |
| 3 | Meetings, RSVP and notifications |
| 4 | Activity feed, contribution dashboard and final hardening |

# Tutor decision

| Decision | Comments / required changes |
| --- | --- |
| ☐ Approved ☐ Approved with changes ☐ Revise |  |
| Tutor / date |  |